CHANGE REQUEST LOG

| Project Name | COSC 4P02 | Date | Apr 2026 (Last Updated) |
| --- | --- | --- | --- |
| Project Number |  | Document Number |  |
| Project Manager |  | Project Owner/Client |  |

| Change Request Number | Date Received | Requestor | Change Request Name and Description | If Approved, Approved By | Implementation Due Date, if Applicable | Requirement Or WBS Number, if Applicable | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CR-01 | Feb 2026 | PARIL GABANI | Enhanced Code Preprocessing | Darsh |  |  | Approved |
| CR-02 | Feb 2026 | RIMON PAUL | Fingerprint Generation using k-grams and winnowing | Darsh |  |  | Approved |
| CR-03 | Feb 2026 | RISHI MODI | Inverted Index for Candidate Pair Identification | Darsh |  |  | Approved |
| CR-04 | Apr 2026 | RISHI MODI | Weighted Similarity and Block Reconstruction | Darsh |  |  | Approved |
| CR-05 | Apr 2026 |  | No Student Accounts — Token-Based Submission | Darsh |  | FR-1, FR-2, FR-3, FR-4, FR-23, Sec 2.3 | Approved |
| CR-06 | Apr 2026 |  | Identity Reveal — Formal Request and Admin Approval Workflow | Darsh |  | FR-25, FR-26, UC-I8, UC-A3 | Approved |
| CR-07 | Apr 2026 |  | Super Administrator Role Added | Darsh |  | FR-2, FR-53, FR-54, FR-55, Sec 2.2, 2.3, 4.1.2 | Approved |
| CR-08 | Apr 2026 |  | Landing Page — Unified Home and About Page | Darsh |  | Sec 4.1.1, 4.1.2 | Approved |
| CR-09 | Apr 2026 |  | ZIP-Only Submission Format | Darsh |  | FR-11, FR-13 | Approved |
| CR-10 | Apr 2026 |  | Supported Languages — Remove Python | Darsh |  | FR-12 | Approved |

For additional free project management templates, visit www.mypmllc.com/project-management-resources/free-project-management-templates